Project Title

Detecting Data Leaks via SQL Injection in Cloud Environments Using Log Analysis and Machine Learning

1. Introduction

SQL injection (SQLi) is a critical threat to cloud‑hosted web applications, where application servers and managed databases are often exposed over the internet and scaled across regions. When exploited, SQLi can be used not only to bypass authentication but also to exfiltrate large volumes of sensitive data, including user credentials and financial or personal records, from cloud database services.

Modern cloud platforms provide rich logging and monitoring capabilities—such as application logs, database audit logs, and network telemetry—that can be leveraged to detect SQLi attempts and related data leakage activities. However, the distributed and high‑volume nature of cloud logs makes manual detection infeasible, necessitating automated approaches that can correlate query patterns, access to sensitive data, and anomalous result sizes.

This project aims to design and implement a cloud‑based prototype that deploys an intentionally vulnerable web application and managed database, collects logs via cloud‑native logging services, and applies both rule‑based and machine‑learning techniques to detect SQLi‑driven data exfiltration. The system emphasizes the use of cloud‑agnostic components—compute, managed databases, object storage, and centralized logging—to demonstrate how cloud infrastructures can be used to build scalable, behavior‑aware detection pipelines for SQL injection attacks.

2. Roles

•	Person A – Backend, Database & Cloud Deployment

•	Person B – Vulnerable Application & Attack Simulation

•	Person C – Cloud Logging & Dataset Preparation

•	Person D – Detection Engine (Rules + ML)

•	Person E – Integration, Testing & Documentation

Cloud‑agnostic services (you can map these to AWS/Azure/GCP):

•	Cloud compute: virtual machines, containers, or app hosting (e.g., VM, container service, serverless app).

•	Managed database: managed relational DB service (e.g., managed MySQL/PostgreSQL/SQL Server).

•	Cloud logging: centralized log service for application and DB logs.

•	Object storage: bucket‑based storage for exporting and storing logs/datasets.

•	Optional serverless functions: for running detection logic or scheduled jobs.

3. Week‑by‑Week Cloud‑Oriented Plan

Week 1 – Cloud architecture design & initial setup

All (short meeting):

•	Choose cloud provider (or stay abstract but pick one for implementation).

•	Decide tech stack (e.g., Python/Node + managed MySQL/PostgreSQL).

•	Define sensitive data fields and overall threat model.

Person A – Backend & DB & deployment

•	Design the database schema (users, orders, payments, etc.) with clearly identified sensitive fields.

•	Provision a managed database instance (e.g., cloud relational database service).

•	Configure network access so only the application and a controlled admin source can reach the DB.

Person B – Vulnerable app & attacks

•	Scaffold the web application and containerize it if needed (Docker image).

•	Deploy the app to cloud compute (VM, container service, or app service).

•	Implement at least one SQL query vulnerable to SQL injection (string concatenation, no parameterization).

Person C – Cloud logging & dataset

•	Enable application logging: configure app to write structured logs (JSON/text) to stdout or a log file.

•	Configure the cloud platform’s centralized logging service to collect logs from the app instance.

Person D – Detection

•	Research SQLi patterns and cloud‑specific data exfiltration behaviors.

•	Draft candidate features: query tokens, query length, number of rows, response size, access to sensitive tables, etc.

Person E – Integration & docs

•	Create a shared repository, define branching and code review strategy.

•	Draft a high‑level cloud architecture diagram including compute, DB, logging, storage, and detection components.

Week 2 – Vulnerable cloud app & full logging

Person A

•	Implement core backend functions (registration, login, search, profile view) against the managed database.

•	Verify correct connectivity and secure credentials storage using cloud secrets (if available).

Person B

•	Add additional vulnerable endpoints (e.g., search by name, profile lookup) specifically reachable via the public app URL.

•	Document each vulnerability and the expected SQLi vector.

Person C

•	Configure log routing so application logs are ingested into the cloud logging service.

•	Enable database audit or query logs on the managed database (e.g., general query log, audit log).

•	Verify both app and DB logs appear centrally and include: timestamp, client IP, query text (or statement class), and result metadata if available.

Person D

•	Implement a preliminary log parser (local script or cloud function) that can read exported logs and extract basic features (endpoint, query string, status code).

•	Define initial rule conditions (e.g., presence of `UNION`, `OR 1=1`, `INFORMATION_SCHEMA`, and abnormal response sizes).

Person E

•	Write internal documentation describing:

•	Cloud resources in use.

•	How logging is configured.

•	How to access the logs via the cloud console or CLI.

Week 3 – Cloud‑based attack simulation & data pipeline

Person A

•	Ensure the application is stable under typical usage and deployed in at least one cloud environment (e.g., dev/staging).

•	Confirm secure network configuration (security groups/firewalls) but allow controlled attack traffic.

Person B

•	From an external client (your laptop or a separate test VM), perform SQLi attacks:

•	UNION‑based SQLi to dump multiple rows of sensitive data.

•	Optional: simple error‑based or boolean‑based SQLi scenarios.

•	Ensure attacks go through the public cloud endpoint, exercising real cloud networking and logging.

Person C

•	Configure log export from the cloud logging service to object storage (e.g., logs -> bucket as JSON/CSV).

•	Develop a script or scheduled job (serverless or VM‑based) to:

•	Periodically fetch exported logs.

•	Normalize them into a single dataset containing app logs and DB logs keyed by time / request ID.

Person D

•	Implement an initial rule‑based detector that:

•	Reads log data from object storage or a downloaded file.

•	Labels entries as benign / SQLi / SQLi with exfiltration based on rules (e.g., sensitive table + large result set).

•	Define the label scheme and examples.

Person E

•	Create a basic cloud monitoring view:

•	Simple dashboard in the cloud logging UI, or

•	Small web page that displays alerts produced by D’s detector.

•	Start drafting report sections: cloud architecture, service selection rationale, and threat model.

Week 4 – Dataset creation & rule‑based evaluation in the cloud

Person A

•	Tag or annotate queries that touch sensitive tables/columns (through naming standards or application metadata).

•	If supported, configure DB‑level logging to include the accessed database, schema, and table.

Person B

•	Generate multiple diverse attack sessions:

•	Vary payloads, parameters, and timing.

•	Include attempts that return small vs large volumes of data.

•	Ensure attacks are realistic for a cloud‑hosted app (remote IPs, multiple sessions).

Person C

•	Use the log export pipeline to build a labeled dataset:

•	Combine normal user traffic (scripted) and attack traffic from B.

•	Organize data into a structured file (e.g., CSV) with features such as query string, endpoint, rows returned, response size, table names, client IP, and label.

•	Store the dataset in object storage with appropriate access controls.

Person D

•	Finalize the rule‑based detector and run it against the labeled dataset.

•	Compute evaluation metrics (accuracy, precision, recall, confusion matrix) and note where rules fail or produce false positives.

•	Implement the scaffolding for an ML pipeline (data loading from object storage, feature extraction, train/test split).

Person E

•	Document:

•	Data collection pipeline in the cloud.

•	Labeling methodology and assumptions.

•	Update the architecture diagram to explicitly show:

•	Log flows from app and DB to logging service to object storage.

•	Offline analysis and detection components.

Week 5 – Cloud‑hosted ML detection & integration

Person A

•	Optimize the cloud environment:

•	Verify appropriate instance sizing.

•	Enable basic security controls (e.g., security groups, minimal open ports, IAM roles).

•	Optionally configure cloud metrics/alerts on high error rates or unusual DB activity.

Person B

•	Generate additional edge‑case SQLi attempts:

•	Slightly obfuscated payloads.

•	Different encodings or comment patterns.

•	Provide logs to help D evaluate the robustness of ML vs rules.

Person C

•	Support feature engineering with additional derived features:

•	Token counts, special character frequencies, query complexity indicators.

•	Aggregate features by session or client IP over short time windows (burst of queries).

Person D

•	Implement one or more ML models (e.g., Logistic Regression, Random Forest, Gradient Boosted Trees) that:

•	Train on the labeled dataset from object storage.

•	Output predictions for benign / SQLi / SQLi‑with‑exfiltration.

•	Deploy the detection logic as:

•	A serverless function or

•	A small service running on cloud compute that can be triggered with new log entries.

•	Compare ML performance with the rule‑based system using evaluation metrics.

Person E

•	Integrate detection into a “live” cloud pipeline:

•	Configure the logging service to forward selected log entries (or summaries) to a queue or trigger.

•	Have the detection function/service consume these events and write alerts to:

•	Another log stream,

•	A database table, or

•	A notification service (e.g., email/SMS/ messaging hook).

•	Extend documentation with deployment and operation instructions for the detection pipeline.

Week 6 – Final cloud testing, tuning & deliverables

Person A

•	Conduct a final review of cloud resources:

•	Ensure cost controls, access permissions, and cleanup plans.

•	Prepare diagrams of the database schema and its deployment in the cloud.

Person B

•	Execute final end‑to‑end demonstrations:

•	Scenario 1: Run SQLi‑based data exfiltration with detection disabled (baseline).

•	Scenario 2: Run the same attacks with detection enabled, demonstrating alerts and any automated responses.

Person C

•	Validate the final dataset:

•	Provide descriptive statistics (class balance, feature distributions).

•	Store final datasets securely in object storage and document their structure.

Person D

•	Tune thresholds (for rules) and hyperparameters (for ML models) for an acceptable trade‑off between false positives and false negatives.

•	Generate final evaluation outputs (confusion matrices, summary tables/plots) to include in the report and presentation.

Person E

•	Assemble the complete project report as a cloud computing project:

•	Introduction, related work, cloud architecture, implementation details, experiments, results, limitations, and future work.

•	Prepare final slides with:

•	Cloud architecture diagrams.

•	Screenshots from the logging service and detection dashboards.

•	Key evaluation results and attack demo screenshots.

•	Coordinate a full system walkthrough with all team members and ensure instructions are clear for instructors to deploy or review the system (if required).